# AI Dance Coach Build Outline

Step-by-step execution plan from first test video to deployed demonstration

# How to use this outline

Work in the order shown. Each stage has a concrete output and a stopping point. If a stage is not working, fix it before adding the next feature. A smaller reliable demo is more valuable than a large unfinished system.

# Stage 1 Define the supported use case

Choose one camera setup and one movement context for the first version. For example: two dancers, front-facing camera, full body visible, and a 10-second phrase.

Write the user problem in two sentences.

List the five metrics the MVP will attempt.

Write what the app will not claim to measure.

Confirm the course calendar and event requirements.

Output. A one-page MVP brief with target user, supported video setup, metrics, limitations, and success criteria.

# Stage 2 Prepare safe test data

Record two or three self-created test clips.

Keep the camera fixed and the entire body in frame.

Create a metadata sheet with duration, frame rate, camera view, dancer count, and movement label.

Add consent and deletion language before collecting anyone else’s video.

Output. A small test folder and data dictionary. Keep raw videos out of Git and out of application logs.

# Stage 3 Create the project skeleton

Create app.py, requirements.txt, src/, tests/, data/, notebooks/, and assets/.

Install Streamlit, OpenCV, MediaPipe, NumPy, pandas, Plotly, and pytest.

Add a README with setup instructions.

Create a basic Streamlit page with an upload control.

Output. The app runs locally and accepts a video without analyzing it yet.

# Stage 4 Build the pose pipeline

Read video metadata and sample frames.

Run pose detection on each frame.

Store timestamped landmarks and visibility confidence.

Draw a skeleton on sample frames.

Handle low confidence and no-person cases with clear messages.

Output. One test clip produces a landmark table and an annotated frame.

# Stage 5 Build one complete vertical slice

Before building every metric, connect the full workflow using posture as the first metric.

Normalize landmarks by body size.

Calculate torso lean or shoulder-hip alignment.

Plot the value across time.

Create one rule-based suggestion.

Display the metric, confidence, chart, and limitation together.

Output. A working one-video MVP that can be demonstrated to another person.

# Stage 6 Add the remaining metrics

| Order | Metric | First implementation |
| --- | --- | --- |
| 1 | Arm placement | Shoulder-elbow-wrist angles |
| 2 | Lower-body alignment | Hip-knee-ankle relationships in the camera view |
| 3 | Balance | Torso or hip sway during a stable phrase |
| 4 | Synchronization | Normalized landmark similarity and timing offset for two dancers |

Add a unit test for each metric using simple, known landmark coordinates. Record the camera sensitivity and expected failure cases.

# Stage 7 Add feedback and responsible AI controls

Use measured values and thresholds to create feedback templates.

Show confidence and a limitation beside every recommendation.

If an LLM is used, send structured metrics instead of raw video.

Require the model to stay within the measured findings.

Keep a no-LLM fallback so the app remains functional without an API key.

Output. Feedback that is understandable, traceable to a metric, and safe to explain in a poster presentation.

# Stage 8 Deploy early

Deploy the simplest stable version before adding polish.

Test the public URL from another device and network.

Measure approximate processing time for a typical clip.

Prepare a backup video, screenshots, and a short screen recording.

Output. A working demo URL and a backup presentation path.

# Stage 9 Test with users

Give every tester the same task and instructions.

Ask whether the feedback is clear, useful, and trustworthy.

Record failures caused by lighting, camera angle, occlusion, clothing, or tracking.

Ask an experienced dancer to review at least five outputs.

Prioritize fixes by impact on successful use of the main workflow.

Output. A short testing summary with findings, quotes or ratings, failure cases, and a revision list.

# Stage 10 Prepare the poster

Use the working title AI Dance Coach: Pose-Based Feedback for Ballet Practice and Group Synchronization.

Show the problem, pipeline, annotated frame, metric chart, and testing evidence.

State that measurements are camera-dependent proxies.

Include privacy, consent, deletion, and human-in-the-loop choices.

Add a QR code to the demo or recorded walkthrough.

Output. A poster that a visitor can understand in under two minutes and a 60-90 second explanation.

# Stage 11 Freeze and present

Freeze the demo and poster by October 19.

Rehearse the live path and the backup path.

Prepare answers to: What problem does it solve? How does the AI work? What data does it use? How did you test it? What can it not do?

Present at the Fall AI Convening on October 22.

Continue improvements for the course Week 12 final product and Week 13 presentation.

# First week checklist

| Task | Done when |
| --- | --- |
| Confirm scope | One supported camera setup and one supported movement phrase are written down |
| Record test clips | Two or three short videos exist and are safe to use |
| Create project files | App launches locally and the README explains setup |
| Build upload screen | A video can be selected and basic errors are handled |
| Extract landmarks | An annotated frame and landmark table are produced |
| Submit application | The Fall AI Convening form is submitted by September 22 |

The best place to start today is the first-week checklist: record a test clip, create the app skeleton, and prove that one video can become one annotated pose frame.