# AI Dance Coach Project Plan

Short version for project planning, class discussion, and the Fall AI Convening application

# Project goal

Build and deploy a Python-based web application that analyzes a short ballet rehearsal video and gives clear, non-diagnostic feedback on selected technique proxies and group synchronization. The tool supports practice and teacher guidance; it does not replace a dance instructor.

# MVP scope

Upload one short rehearsal video and validate its format, length, and visibility.

Extract body landmarks frame by frame with MediaPipe Pose.

Calculate posture, arm placement, lower-body alignment, balance, and synchronization proxies.

Show annotated frames, metric charts, confidence levels, limitations, and three prioritized suggestions.

Delete uploaded videos after analysis or after a clearly stated short retention period.

Scope boundary. Treat turnout as a camera-dependent 2D proxy. Do not present it as a definitive technique or medical assessment.

# Recommended technology

| Need | Recommended tool | Purpose |
| --- | --- | --- |
| Web app | Streamlit | Fast Python interface for upload and results |
| Video | OpenCV and FFmpeg | Read, sample, and annotate video |
| Pose | MediaPipe Pose Landmarker | Detect body landmarks |
| Analysis | NumPy, pandas, SciPy | Geometry, smoothing, and time-series metrics |
| Charts | Plotly | Show movement and timing over time |
| Feedback | Rules first; optional LLM | Keep suggestions grounded in measured values |
| Deployment | Streamlit Community Cloud | Shareable demonstration URL |

# Data needed

Self-recorded or consented 5-20 second clips with a fixed camera and full body visible.

Video metadata: frame rate, resolution, duration, camera view, dancer count, and movement label.

Pose landmarks with timestamp, person identifier, normalized coordinates, and visibility confidence.

A small reference set and expert review of whether generated suggestions are reasonable.

User-test results covering clarity, usefulness, trust, and failure cases.

# Deadlines

| Date | Target | Deliverable |
| --- | --- | --- |
| Sep 22 | Application | Submit Fall AI Convening application |
| Oct 3 | Working MVP | Upload, pose extraction, one metric, results page |
| Oct 12-14 | User testing | Three or more users complete a test task |
| Oct 19 | Demo freeze | Poster, QR code, backup recording, stable demo |
| Oct 22 | Presentation | Present poster and demonstrate the application |
| Course Week 12 | Final product | Deployed and polished application |
| Course Week 13 | Final presentation | Explain and demonstrate the final product |

# Success criteria

At least 80% of test clips produce usable landmarks and a results page.

The app reports confidence and clear errors instead of inventing feedback.

At least three people test the workflow and one experienced dancer reviews outputs.

The poster includes the problem, pipeline, evidence, limitations, and responsible-AI choices.

# Start here

Record two or three short test videos, create the project skeleton, and build one complete vertical slice: upload video, extract pose landmarks, calculate one metric, display one chart, and generate one grounded suggestion. Add more metrics only after this path works.